TailorSync

Body Scanning & Measurement Intelligence

Implementation Research Guide

AI / Computer Vision • Mobile Integration • MVP Roadmap

Prepared for: Zeeshan Niaz

Date: April 2026

Confidential — Internal Use Only

# Table of Contents

# Executive Summary

This guide provides a comprehensive, implementation-focused research breakdown for building the body scanning and virtual measurement feature of TailorSync — a platform designed to let customers order custom-tailored clothing entirely from their smartphone, without visiting a physical shop.

The feature covers four tightly coupled capabilities: smartphone-based body scanning, 3D/2.5D avatar generation, automated measurement extraction, and virtual try-on. Each is explored with practical tools, open-source libraries, API options, mobile integration strategies, and a phased MVP plan scaled for a startup budget.

Key Recommendation Start with a two-image (front + side) server-side pipeline using MediaPipe Pose + a fine-tuned measurement regression model. This gives 85–92% accuracy within 2–3 months and lays the groundwork for a full 3D avatar in Phase 2.

# 1. Best Approaches — Comparison & Recommendation

Four principal scanning methods exist for consumer smartphones. Below is a detailed comparison across accuracy, development complexity, hardware availability, and startup feasibility.

## 1.1 Method Comparison Matrix

| Method | Accuracy | Complexity | HW Requirement | Best For |
| --- | --- | --- | --- | --- |
| Single-Image (1 photo) | 70–80% | Low | Any smartphone | Fast MVP, quick user flow |
| Multi-Image / 2-photo (front+side) | 85–92% | Medium | Any smartphone | Balanced accuracy vs. friction |
| Video-based scanning (silhouette frames) | 88–94% | Medium-High | Any smartphone | Higher accuracy, guided UX |
| LiDAR 3D scanning | 95–98% | High | iPhone 12 Pro+, iPad Pro | Premium tier, near-perfect fit |
| Photogrammetry (6–10 photos, 360°) | 90–96% | High | Any smartphone | Best accuracy w/o LiDAR |

## 1.2 Single-Image Body Measurement

How it works: A single frontal photo is processed through a pose estimation model (e.g., MediaPipe BlazePose) to extract 33 body landmarks. A regression model then maps pixel distances to real-world measurements using a height reference input by the user.

- Pros: Minimal user friction, works on any device, fastest implementation

- Cons: Cannot recover depth or side profile; waist/hip silhouette is ambiguous without a side view

- Accuracy limit: ~75% without a side image — typically ±3–5 cm error on chest/waist

- Tools: MediaPipe Pose, OpenPose, DeepLabCut

When to Use As a v0 or fallback method. Sufficient for approximate sizing (S/M/L/XL) but not for bespoke tailoring requiring ±1 cm precision.

## 1.3 Multi-Image / Two-Photo Method (Recommended for MVP)

How it works: The user takes two photos in a guided flow — one frontal standing pose and one side profile. The AI pipeline extracts body silhouettes from both, triangulates key landmarks, and applies a trained regression model to output 15–20 body measurements.

- Front image: chest width, shoulder width, hip width, arm span, torso height

- Side image: chest depth, waist depth, hip depth, posture angle, sleeve length estimation

- Accuracy: 85–92% with proper calibration (height input + reference object like a standard door)

- Gold standard for MVPs: Used by Sizely, Body Labs, and early MTailor builds

Startup Recommendation This is the recommended approach for TailorSync Phase 1. It balances accuracy, development speed (6–8 weeks), and user experience. Implement server-side initially; optimize to on-device in Phase 2.

## 1.4 Video-Based Body Scanning

How it works: The user records a slow 360° rotation or follows an on-screen guided path while the app captures 30–60 frames. Body silhouettes are extracted per frame, temporal consistency is enforced, and a 3D point cloud is reconstructed.

- Accuracy: 88–94% — best non-LiDAR option for body depth

- Complexity: Requires stable lighting, consistent background, and real-time frame processing

- Model: Body shape estimation via SMPL/SMPL-X models (see Section 3)

- Tools: MediaPipe Holistic, ROMP, BEV (Body Estimation from Video)

- Timeline: 10–16 weeks for a production-grade implementation

## 1.5 LiDAR-Based Scanning

How it works: LiDAR sensors (available on iPhone 12 Pro and later, iPad Pro) emit infrared pulses that create a real-time depth map of the subject. Apple’s ARKit RoomPlan / BodyTrackingConfiguration, combined with RealityKit, can capture a dense 3D point cloud of a human body.

- Accuracy: Highest available — ±0.5–1 cm

- APIs: ARKit BodyTrackingConfiguration, SceneKit, RealityKit, Open3D on server

- Limitation: Only ~20% of iOS users have LiDAR devices; zero Android support

- Strategy: Offer as a "Premium Scan" tier for iPhone Pro users in Phase 3

Phase 3 Target LiDAR delivers a full 3D avatar suitable for photorealistic virtual try-on. Reserve this as the premium feature tier and focus MVP investment on the two-photo approach.

# 2. Open Source Libraries & Tools

## 2.1 Body Pose Estimation

| Library | Platform | Speed | Landmarks | Best Use |
| --- | --- | --- | --- | --- |
| MediaPipe BlazePose | iOS/Android/Web | Real-time (30fps) | 33 3D keypoints | MVP — best mobile option |
| OpenPose (CMU) | Server-side | Slow on CPU | 135 points (body+hands+face) | High-accuracy server pipeline |
| MoveNet (TF Lite) | On-device | Very fast (50fps) | 17 keypoints | Lightweight fallback |
| AlphaPose | Server-side | Medium | 136 SMPL keypoints | Multi-person, high quality |
| DeepLabCut | Server/Research | Slow | Custom | Research & calibration work |

MediaPipe BlazePose GitHub: github.com/google/mediapipe

OpenPose GitHub: github.com/CMU-Perceptual-Computing-Lab/openpose

MoveNet (TFLite): tensorflow.org/lite/examples/pose_estimation

AlphaPose: github.com/MVIG-SJTU/AlphaPose

## 2.2 Body Segmentation & Silhouette Extraction

- MediaPipe Selfie Segmentation: Real-time background removal — essential for clean silhouette (github.com/google/mediapipe)

- SAM (Segment Anything, Meta AI): State-of-the-art segmentation, server-side — github.com/facebookresearch/segment-anything

- DeepLabV3+: Semantic segmentation for human body parsing — github.com/tensorflow/models/tree/master/research/deeplab

- SCHP (Self-Correction Human Parsing): Best-in-class for clothing-level body parsing — github.com/GoGoDuck912/Self-Correction-Human-Parsing

## 2.3 3D Body Shape Reconstruction

- SMPL (Skinned Multi-Person Linear Model): The industry standard parametric body model. 10 shape + 72 pose parameters describe a full human body mesh (6,890 vertices). Used by Netflix, Zalando, MTailor. smpl.is.tue.mpg.de

- SMPL-X: Extended SMPL with hands and face expression parameters. Best for full avatar rendering. github.com/vchoutas/smplx

- SCAPE: Alternative statistical body model, good for non-standard body types

- PyMAF / PyMAF-X: End-to-end SMPL body fitting from a single image — github.com/HongwenZhang/PyMAF

- ROMP (Monocular, One-Stage): Recover body mesh from a single image in one pass — github.com/Arthur151/ROMP

- 4D-Humans (SOTA 2024): Transformer-based body reconstruction, best accuracy on in-the-wild images — github.com/shubham-goel/4D-Humans

## 2.4 Measurement Extraction Frameworks

- Caesar Dataset + Mesh Measurement: 3D body scan dataset used to train measurement regressors from SMPL shape vectors

- Body Measurement from SMPL: Once SMPL β (shape) parameters are estimated, measurements are derived analytically via geodesic distances along the mesh surface

- TailorNet: Predicts clothing deformation on body mesh — critical for try-on. github.com/chaitanya100100/TailorNet

- SPIN (SMPL oPtimization IN the loop): Combines CNN body estimate with optimization for accurate fit — github.com/nkolot/SPIN

## 2.5 Avatar Generation & Rendering Tools

- Ready Player Me: Full-stack avatar SDK — generates realistic avatars from a selfie. REST API + Unity/Unreal/Three.js SDKs. Free tier available. readyplayer.me

- Wolf3D Avatar SDK: Under the Ready Player Me umbrella. Full-body avatar generation with clothing support

- Open3D: 3D data processing, mesh generation and manipulation. Python library for server-side pipeline. github.com/isl-org/Open3D

- Three.js / Babylon.js: Web-based 3D avatar rendering for the customer preview web interface

- Flutter 3D (flutter_3d_controller): Render .glb / .obj avatar models inside Flutter app

# 3. AI Models & APIs

## 3.1 Pretrained Models for Body Measurement

| Model / API | Type | Input | Output | License |
| --- | --- | --- | --- | --- |
| MediaPipe BlazePose | On-device NN | Single image/video | 33 3D keypoints | Apache 2.0 (Free) |
| PyMAF-X | Server CNN+GAN | Single image | SMPL-X mesh + params | Non-commercial |
| 4D-Humans (HMR2.0) | Transformer | Single image | SMPL mesh | MIT |
| ROMP / BEV | One-stage CNN | Image / video | SMPL per person | Apache 2.0 |
| SizeStream API | Commercial API | Measurements input | Garment size fit | Paid SaaS |
| bodylabs.com (now Amazon) | Commercial API | Photos | Body measurements | Enterprise |

## 3.2 APIs to Accelerate Development

### 3.2.1 Body Measurement APIs

- Sizer.me API: Body measurement from photos. REST API. Used by 100+ fashion brands. Best ready-made solution for MVP. sizer.me

- 3DLOOK YourFit: Two-photo measurement API. Returns 50+ body measurements from front+side images. Best-in-class startup-friendly pricing. 3dlook.me

- Fit:Match API: Measurement API with garment recommendation engine. Integrates with Shopify.

- Bodygram API: Japanese-origin. Single photo to 15 measurements. REST + mobile SDK. bodygram.com

### 3.2.2 Virtual Try-On APIs

- Fashn.ai: State-of-the-art virtual try-on API (2024). Supports tops, bottoms, full outfits on uploaded photos. fashn.ai

- Replicate.com — IDM-VTON: Open-source VTON model hosted as an API. Pay-per-use, very cost-effective for MVP. replicate.com/cuuupid/idm-vton

- Kling AI / Runway ML: Generative video try-on (animated avatar wearing clothes)

- StyledBot / Zeekit (Walmart): Enterprise-tier virtual fitting room. Not startup-accessible.

### 3.2.3 Avatar & 3D APIs

- Ready Player Me API: Avatar from selfie in <5 seconds. Returns .glb file. Full SDK for Flutter, React Native, Unity. readyplayer.me

- DID API: Animate an avatar face from audio/text — useful for tailor consultation feature

- Meshroom (open-source photogrammetry): Local or server-hosted 3D reconstruction from multi-photos. github.com/alicevision/Meshroom

# 4. Mobile Integration Strategy

## 4.1 Flutter Implementation

Flutter is the recommended framework for TailorSync given its cross-platform capability and strong camera/ML packages.

- camera (pub.dev): Full camera control — capture frames, set resolution, control exposure for consistent scan quality

- google_mlkit_pose_detection: Native Google ML Kit Pose Detection. On-device, no server call needed. Best for real-time pose guidance overlay

- tflite_flutter: Run TFLite models (MoveNet, custom measurement models) fully on-device

- flutter_3d_controller: Render .glb / .obj avatars for the preview screen

- http / dio: Send images to server-side pipeline (3DLOOK, Fashn.ai, or your own API)

- ar_flutter_plugin: ARCore/ARKit integration for future LiDAR and AR try-on features

## 4.2 React Native Implementation

- react-native-camera / vision-camera: High-performance camera capture with frame processor plugins

- react-native-vision-camera + RNML Kit: Run ML Kit pose detection natively via frame processors

- react-native-tflite: TFLite inference for on-device measurement models

- three-fiber (React Three Fiber): 3D avatar rendering in React Native via WebGL

## 4.3 On-Device vs Server-Side Tradeoffs

| Factor | On-Device | Server-Side |
| --- | --- | --- |
| Privacy | Excellent — data never leaves phone | Moderate — images transmitted |
| Latency | Low (real-time) | 500ms–3s round-trip |
| Accuracy | Limited by mobile compute | Full model capacity (GPUs) |
| Model size | < 10 MB (quantized) | Unlimited |
| Development speed | Slower (native integrations) | Faster (Python APIs) |
| Cost | Zero inference cost | GPU server / API fees |
| Offline support | Full offline capability | Requires internet |
| Recommendation | Pose guidance + segmentation | Measurement regression + avatar |

Hybrid Architecture (Recommended) Run pose estimation and real-time guidance ON-DEVICE (MediaPipe/ML Kit) for instant feedback. Send the captured images to SERVER for full measurement extraction and avatar generation. This gives the best UX without compromising accuracy.

## 4.4 Performance Considerations

- Compress images to 800–1200px before upload — measurement accuracy does not require full resolution

- Use HEIC/WebP encoding to reduce upload payload by 60–70%

- Cache measurement results against a user profile hash — avoid re-scanning for repeat orders

- Real-time pose overlay should target 24+ fps — use ML Kit’s single-image mode not streaming for photo capture

- On-device segmentation (MediaPipe Selfie) can pre-clean images before upload, reducing server load

# 5. Accuracy Challenges & Mitigations

## 5.1 Common Error Sources

| Error Source | Impact | Mitigation Strategy |
| --- | --- | --- |
| Clothing / loose garments | ±3–8 cm on waist/chest | Instruct form-fitting clothing; detect clothing type via CV |
| Camera lens distortion | ±2–5 cm (wide-angle) | Calibration using known reference + focal length metadata |
| Posture variation | ±2–4 cm on torso/inseam | Guided pose with real-time skeleton overlay and pose score |
| Scale ambiguity (no depth) | ±5–10 cm | User inputs height; optionally detect door/wall reference |
| Lighting & shadows | Silhouette errors ±1–3 cm | Enforce well-lit background; in-app lighting check |
| Camera angle / tilt | Systematic body distortion | AR guide lines + accelerometer leveling check |
| Subject motion blur | Landmark detection fails | Auto-capture on pose-lock; reject blurry frames |

## 5.2 Accuracy Improvement Techniques

### 5.2.1 Reference Objects

The single most impactful accuracy improvement is providing a scale reference. Options:

- User height input: Mandatory — adds scale. Simple and always available

- Standard door frame detection: Detect the door in the image and use standard door height (2.1m) as reference — automatic and invisible to user

- A4/Letter paper: Ask user to hold a sheet of paper for reference. Works well but adds friction

- Printed QR reference card: Send in onboarding kit for highest-accuracy users — premium tier

### 5.2.2 Guided Pose System

Build a real-time pose guidance overlay (like a ghost silhouette or skeleton guide) that:

- Shows target pose using a semi-transparent overlay

- Detects current user pose vs. target using ML Kit

- Calculates a pose alignment score (0–100%)

- Only allows capture when score > 85%

- Provides voice/text feedback: “Step back 30 cm” / “Straighten your back” / “Lower your arms”

### 5.2.3 Calibration & Validation

- Cross-validate measurements against user-submitted manual measurements during onboarding

- Implement a correction feedback loop: if a delivered garment doesn’t fit, capture the delta and retrain

- Use ensemble predictions: average results from 3 slightly different photos for more stable output

- Build a confidence score per measurement and flag low-confidence values for manual entry

# 6. Step-by-Step MVP Plan

## Phase 1 — MVP (Weeks 1–8): Two-Photo Measurement

Goal Allow a customer to get 12–15 body measurements from their smartphone using two photos (front + side), without visiting a tailor. Accuracy target: ±2–3 cm on key measurements.

### Week 1–2: Foundations

- Set up Flutter camera screen with front + side capture flow

- Integrate google_mlkit_pose_detection for real-time skeleton overlay

- Build pose quality score (distance between detected landmarks and target positions)

- Implement auto-capture on pose lock (score > 85% for 1.5 seconds)

- Add height input screen

### Week 3–4: Backend Pipeline

- Set up FastAPI (Python) backend on AWS/GCP with GPU support

- Integrate MediaPipe Pose server-side for high-res landmark extraction

- Build silhouette extraction using MediaPipe Selfie Segmentation

- Implement measurement regression: pixel distance ÷ pixels-per-cm (derived from height) for initial measurements

- Return JSON: { chest, waist, hips, shoulders, sleeve, inseam, neck, thigh }

### Week 5–6: Accuracy & UX

- Integrate 3DLOOK API as a parallel measurement source — compare outputs and build consensus

- Build measurement results screen with editable fields (manual override)

- Add measurement storage to user profile (Firebase/PostgreSQL)

- Build measurement profile card shown before any order

- Lighting quality check using image brightness/contrast analysis

### Week 7–8: Testing & Launch

- Beta test with 20–30 real users, collect ground truth measurements

- Calculate MAPE (Mean Absolute Percentage Error) per measurement

- Tune regression coefficients based on test data

- Build measurement re-scan flow (every 6 months or weight change)

- Launch MVP with “Scan to Measure” feature

MVP Output A customer scans in < 3 minutes. They receive a measurement profile. When ordering, measurements auto-populate. Tailors receive exact measurements without manual fitting sessions.

## Phase 2 — Enhanced (Months 3–6): 3D Avatar + Improved Accuracy

### 3D Body Reconstruction

- Integrate PyMAF-X or 4D-Humans model on backend GPU server

- Input: front + side photos → Output: SMPL-X body mesh (.obj file)

- Extract measurements analytically from the 3D mesh (geodesic distances)

- Generate avatar using Ready Player Me API or build custom avatar from SMPL mesh

- Display interactive 3D avatar in Flutter using flutter_3d_controller

### 2D Virtual Try-On

- Integrate Fashn.ai or IDM-VTON (Replicate) for 2D image-based try-on

- When customer selects a design, generate try-on image: customer photo + garment image

- Show try-on result in order flow before confirming

- A/B test: customers who see try-on convert at higher rate

## Phase 3 — Advanced (Months 6–12): LiDAR + 3D Try-On

- LiDAR Premium Scan: iPhone 12 Pro+ users get ±0.5 cm accuracy via ARKit BodyTracking

- 3D Garment Draping: Integrate TailorNet to simulate how fabric drapes over 3D avatar

- AI Recommendations: Use body shape vectors to recommend styles that flatter the user’s body type

- Video Try-On: Animate the avatar wearing the garment using Kling AI / Runway ML

- Fit Feedback Loop: After delivery, customer rates fit → model fine-tunes per user

# 7. Competitor & Benchmark Products

| Company | Method | Accuracy | Tech Stack (Likely) | Notes |
| --- | --- | --- | --- | --- |
| MTailor | Video scan (slow rotation) | ~90% | Custom CNN + SMPL | Best-in-class consumer app |
| 3DLOOK | Two-photo API | ~92% | Proprietary CV + DL | B2B API, startup-friendly |
| Bodygram | Single photo | ~80% | MediaPipe + regression | Fast, simple, mobile SDK |
| Sizer.me | Two photos or manual | ~88% | Proprietary | Fashion brand integrations |
| Fit:Match | Camera scan | ~85% | Proprietary CV | Shoebox retail focus |
| Amazon StyleSnap | Image recognition | N/A | Rekognition + CV | Style matching, not sizing |
| Zara / H&M Body Scan | Store scanner (Fit Analytics) | ~95% | In-store 3D scanner | Not mobile — comparison only |

Key Insight MTailor’s video scan is the gold standard for consumer apps but requires 2–3 minutes of user effort. 3DLOOK’s two-photo API achieves comparable accuracy in a 30-second flow. TailorSync should target the 3DLOOK model — maximum accuracy with minimum friction.

# 8. End-to-End Architecture Proposal

## 8.1 System Overview

The TailorSync measurement pipeline has four layers: Mobile Client, API Gateway, AI Processing Backend, and Data Storage.

## 8.2 Mobile Client Layer (Flutter)

- Camera Module: camera package — captures front & side photos at 1280×960 minimum

- Pose Guidance Engine: google_mlkit_pose_detection — real-time 33-point skeleton overlay at 30fps

- Image Preprocessor: Compress, normalize, EXIF-strip before upload

- 3D Avatar Viewer: flutter_3d_controller renders .glb avatar from server response

- Try-On Preview: Display server-returned try-on image in order flow

- Measurement Store: Local cache + sync to cloud profile via REST API

## 8.3 API Gateway Layer

- Framework: FastAPI (Python) or Node.js with Express

- Auth: JWT tokens, user tied to measurement profile

- Endpoints:

  - POST /scan/upload — receives front + side images + height

  - GET /measurements/{userId} — return stored measurement profile

  - POST /tryon — receives garment_id + user_id, returns try-on image

  - GET /avatar/{userId} — return .glb avatar file URL

- Rate limiting: 1 scan per 30 seconds per user; queue heavy jobs

## 8.4 AI Processing Backend

| Processing Step | Tool / Model | Hardware | Latency |
| --- | --- | --- | --- |
| Image validation & quality check | OpenCV brightness/blur check | CPU | < 50ms |
| Body segmentation | MediaPipe Selfie Segmentation | CPU/GPU | 100–200ms |
| Pose landmark extraction | MediaPipe BlazePose (server) | CPU/GPU | 150–300ms |
| 3D body shape estimation | PyMAF-X / 4D-Humans | GPU (T4/A10) | 2–5 seconds |
| Measurement extraction | Geodesic mesh computation (SMPL) | CPU | 200–500ms |
| Avatar generation | Ready Player Me API / Custom | API call | 1–3 seconds |
| Virtual try-on | Fashn.ai API / IDM-VTON | API / GPU | 3–10 seconds |

## 8.5 Data Storage Layer

- User Profiles & Measurements: PostgreSQL (structured data, measurement history)

- Image Storage: AWS S3 / GCP Cloud Storage — encrypted at rest, auto-deleted after 30 days (privacy)

- Avatar Files (.glb): CDN-hosted (Cloudflare R2 or AWS CloudFront)

- Try-On Image Cache: Redis with 24h TTL — same garment+user combo cached

- Model Storage: SMPL model weights in S3, loaded at container startup

## 8.6 Infrastructure & Cost Estimate

| Component | Service | Est. Monthly Cost (100 users/day) |
| --- | --- | --- |
| API Server (2 vCPUs) | AWS EC2 t3.medium | $30–$50 |
| GPU Inference Server | AWS EC2 g4dn.xlarge (T4) | $300–$500 |
| Image Storage (1 TB) | AWS S3 | $23 |
| CDN (avatar delivery) | Cloudflare R2 | ~$10 |
| Database (PostgreSQL) | AWS RDS t3.micro | $25–$40 |
| 3DLOOK API (optional) | Per-scan pricing | $0.30–$0.80/scan |
| Fashn.ai Try-On API | Per-generation pricing | $0.05–$0.20/image |
| Total (own GPU model) |  | $400–$650/month |
| Total (API-only path) | No GPU server needed | $150–$300/month |

Cost Strategy for Startups In Phase 1, use 3DLOOK and Fashn.ai APIs entirely — no GPU server needed, cost is pure per-use. Transition to self-hosted GPU model (PyMAF-X) in Phase 2 once you hit 500+ scans/month, where self-hosting becomes cheaper.

# 9. Quick Start Checklist

Start Here Follow this checklist in sequence. Each item is a discrete, achievable engineering task for a small team.

## Week 1 Checklist

- ☐ Install google_mlkit_pose_detection in Flutter project

- ☐ Build camera screen with front/side toggle

- ☐ Render real-time skeleton overlay on camera feed

- ☐ Implement pose quality score using shoulder/hip alignment check

- ☐ Add height input screen (stored in user profile)

- ☐ Sign up for 3DLOOK free trial API access

## Week 2 Checklist

- ☐ Set up FastAPI backend (Python 3.11+)

- ☐ Implement /scan/upload endpoint with S3 image storage

- ☐ Integrate 3DLOOK API call — get 50 measurements back

- ☐ Map 3DLOOK output to TailorSync measurement schema

- ☐ Return measurements JSON to Flutter app

- ☐ Build measurement results screen in Flutter

## Week 3 Checklist

- ☐ Store measurements in PostgreSQL user profile

- ☐ Add manual measurement override/edit on results screen

- ☐ Show measurement profile before order confirmation

- ☐ Add image quality validation (brightness, blur, framing)

- ☐ Test with 10 users, compare to tape measurements

## Month 2 Checklist

- ☐ Integrate Ready Player Me API for basic avatar

- ☐ Display avatar in app using flutter_3d_controller

- ☐ Integrate Fashn.ai for 2D virtual try-on

- ☐ A/B test: try-on in order flow vs. without

- ☐ Set up measurement accuracy analytics (MAPE per field)

# 10. Recommended Tech Stack Summary

| Layer | Tool / Library | Purpose |
| --- | --- | --- |
| Mobile (Phase 1) | Flutter + google_mlkit_pose_detection | Real-time pose guidance |
| Mobile (Phase 2) | flutter_3d_controller + ar_flutter_plugin | Avatar display + AR try-on |
| Backend API | FastAPI (Python 3.11) | REST API for scan processing |
| Pose Extraction | MediaPipe BlazePose (server) | High-accuracy landmark detection |
| Body Segmentation | MediaPipe Selfie Segmentation | Clean silhouette extraction |
| Measurement (Phase 1) | 3DLOOK API | 50+ measurements from 2 photos |
| Measurement (Phase 2) | PyMAF-X / 4D-Humans + SMPL | 3D body mesh reconstruction |
| Avatar Generation | Ready Player Me API | 3D avatar from selfie |
| Virtual Try-On | Fashn.ai / IDM-VTON on Replicate | 2D garment try-on |
| Storage | PostgreSQL + AWS S3 + Cloudflare R2 | Measurements + images + avatars |
| Infrastructure | AWS EC2 (CPU + GPU), Redis, CloudFront | Scalable backend |

# Closing Notes

The combination of a guided two-photo capture flow, 3DLOOK API for measurements, and Fashn.ai for virtual try-on gives TailorSync a world-class measurement experience that can be built and shipped within 8 weeks by a small team — without a data science team or custom ML infrastructure.

The key to differentiation is not the underlying ML model — it’s the guided UX that ensures quality inputs, the tailor workflow that acts on the measurements, and the feedback loop that improves fit over time. Invest in those three areas for the greatest return.

Final Recommendation Phase 1: Flutter + 3DLOOK API + Fashn.ai. No custom ML required. Ship in 8 weeks. Phase 2: Add Ready Player Me avatar + PyMAF-X self-hosted model. Phase 3: LiDAR premium scan + 3D draping simulation. Build in that sequence — learn from real users at every step.

— End of Document —